Minutes Doc - 19/09/2014 (9am – 5pm) – Industrial Team Project

**Members In Attendance:**

* Kari McMahon
* Ewan Mount
* Robert Mason
* Mark Goddard
* Zhihua Liu

**Summary of meeting:**

At this meeting we showed each other what we had done. During the meeting Kari worked on the video code with Zhihua and custom list view styling. Robert and Mark worked on links between list view and further info page. Robert worked on the categories list view. Near the end of the day we discovered an issue with our fragment tab’s which will need to be solved over the weekend. We also had our meeting with John where we updated him on our progress. We also received an email reply from Lesley agreeing to our Agile/iterative approach was ok and confirming our understanding of the requirements based on the meeting at the James Hutton Institute.

**What has been done:**

* Robert finished custom list view
* Mark finished icons on the tabs.
* Liu finished his research and a video android app.
* Kari finished styling Roberts custom list view and worked with Liu to add videos

**Tasks:**

* Ewan is moving java expert system to android
* Robert and Kari are working on the tab issues.
* Mark is working on the database code.

**Next Meeting:**

Friday – 9am