Minutes Doc - 23/09/2014 (11am – 5pm) – Industrial Team Project

**Members In Attendance:**

* Kari McMahon – Full time
* Ewan Mount – Full time
* Robert Mason – 12pm – 1:30pm
* Mark Goddard – Full time
* Zhihua Liu – 12pm – 1pm

**Summary of meeting:**

At this meeting Mark told the team about the database improvement he had made overnight as he had filled out the database with the relevant information and was now using Kari’s model code to try and make the connections from the database to the pages in the app. He continued this task through today’s meeting. Kari told the team about the small changes she had made to the video side of the application and during the meeting continued with making mainly layout changes in the application but struggled with a scroll view and video view which is still causing issues and needs to be solved. Liu pair programmed with Robert to learn about what everyone was doing and Ewan continued moving expert system code into android which is pretty much working with the mock data and now needs the real data to be moved.

**What has been done:**

* Mark completed filling out database data and then started connecting the database to the mock pages.
* Kari made progress on some style changes particularly in the video fragment and documentation changes.
* Ewan is continuing to make progress with the expert system.

**Tasks:**

* Ewan is continuing working on the java expert system into android
* Robert is working on the search feature
* Kari is working on documentation and possibly testing/refactoring
* Mark is working on image issues in database / further info page

**Next Meeting:**

Wednesday – 9am