Minutes Doc - 26/09/2014 (9am – 5pm) – Industrial Team Project

**Members In Attendance:**

* Kari McMahon – Full time
* Mark Goddard – Full time
* Ewan Mount – 4pm – 5pm
* Zhihua Liu – 4pm – 5pm

**Summary of meeting:**

At this meeting Kari and Mark continued work on the website and online sqlite database. We are using php queries to query the database which neither Kari nor Mark have experience with so this caused some technical issues during the day. Professor Torrance got back to Kari about user testing and said a user would available next Wednesday at the Hutton institute to do testing. It has been arranged that Robert and Liu will go. Robert did not come to the meeting today due to feeling unwell but said he would continue work on search bar and post his progress up that evening. Ewan is organising data on the expert system and has not made much progress since our last meeting, he is hoping to work on it more over the weekend. The team also met with professor Arnott today where we discussed progress.

**What has been done:**

* Kari has finished most of the php queries to the online database
* Mark finished the webpages.

**Tasks:**

* Mark is working on blobs in the android app, syncing and testing over the weekend.
* Kari is working on finishing the queries, intergrating search when available and various documentation
* Ewan is working on system
* Robert is working on search.

**Next Meeting:**

Monday – 8:30am to prepare before client meeting