Minutes Doc - 30/09/2014 (9am – 5pm) – Industrial Team Project

**Members In Attendance:**

* Kari McMahon – Full time
* Mark Goddard – Full time
* Robert Mason – Full time
* Zhihua Liu – Client meeting + managerial meeting.

**Summary of meeting:**

Today Kari and Mark worked on syncing they managed to get update information to work apart from images which the team are considering they don’t have time for as it will take a lot of development time to implement updating images from the website to the app which we need to focus on documentation and user testing. Robert finished the search and started refactoring current code and Ewan was not in but sent a message to the team when enquiring where he was that he would work from home on the expert system

**What has been done:**

* Syncing for update complete by Mark and Kari
* Search complete by robert

**Tasks:**

* Mark is working changing sqlite query for timestamps
* Kari is working on inserting for updating the application
* Ewan is working on expert system
* Robert is preparing for the user testing tomorrow and continuing refactoring source code.

**Next Meeting:**

Wednesday– 10am